## Slide 1: AEgIS situation at CERN
The progress so far!
Lars V. Jørgensen

## Slide 2: Antiprotons
3 weeks of beam time so far
No time off!!! ALPHA and ATRAP are not ready!
Lots of progress:
- we are trapping antiprotons
- we are optimizing trapping
- we have succesfully electron cooled antiprotons

## Slide 3: AEgIS Control room
The place to be during shift!!

## Slide 4: AEgIS zone
Deserted during shifts!

## Slide 5: AEgIS zone
Space limitations!
Platforms above zone
Compressors + electronics

## Slide 6: Some results!
Chart: degrader actuator scan
| 87 | 89 | 91 | 85 | 83 | 81 | 93 | 96 | 100 | 73 | 113 | 104
 | 2425.3796 | 3537.0492 | 4063.0719 | 2130.2632 | 1806.8404 | 1766.5049 | 3957.2848 | 3409.4463 | 1953.212 | 4071 | 3957 | 1662.439
Chart: counts
| 21 | 22 | 20 | 19 | 18 | 23
 | 3957.2848 | 3527.8746 | 4071.3816 | 3650 | 3278.8525 | 2379.5745

## Slide 7: Positron status
Some shielding needed for saddle coil in RGM section
We are now routinely trapping positrons!
Optimization and automation still to do
Difficult with the extra antiproton beam time we are getting
All detectors should be placed in standard configurations and tested
Camera should be built into LabView code and automated.
Working on these items!

## Slide 8: Positron beam
- After shielding

## Slide 9: Positron accumulator status
Russian magnet on its way to CERN
Accumulator parts from First Point has arrived at CERN and we are checking it and preparing assembly

## Slide 10: Next Steps

## Slide 13: ...in other news!
I have a new job from 1 June
Working on the AD/ELENA + Electron Coolers at CERN
Will try to stay involved in AEgIS, but probably mostly on a consultative basis!